Task Management

- Diego - get familiar with Track, decide between it or Redmine

- Diego – be part of software architecture board

- Revision system management (discuss with Dimitry about SVN or GIT)

Code revision system

- GIT or SVN  (Dimitry, Diego, Ernesto and Florian decide on them)

Organize the work

- SCRUM methodology (daily scrum meetings + weekly scrum meeting – Monday morning, each student gets three minutes) + one month Sprint

- The next two weeks get going

- Monday at 09:30

- Work in OAS laboratory

- Office Hours (from 09:30)

- Diego is SCRUM master for two weeks

- Monday is also lab day

- Thursday – lab day all (day) – 10:00 – 17:00

- Think about milestones

- Milestones (a group should pick some of the interactions tomorrow morning + bring list tomorrow (14.10.2013))

- Milestones (Zaid + Mohhamad)

- Corporate design (Zaid + Saber) -> logo (Shiva, Florian)

- Burndown chart is at the end of first sprint (SCRUM master – Mohhamad)

- Platforms: try to keep code cross-platforms

- Documentation of source code (Florian – use tools to extract - Doxygen)

- Collect all presentations + put online (Zaid)

Software architecture

- Initial draft (UML Diagram –> Mohhamad + Diego)

- Website maintenance (Ernesto)

- Setting up the forum (Diego)

Roles

- Programmer

- Interaction metaphor designer

- Project manager

- Public relations

- Testing

- Sound engineer

- 3D Modeler

- SCRUM Master

- User studies (making surveys)

- IT administrator

Roles for next two weeks: -

- Diego – SCRUM Master

- Programmers (Dimitri, Mohhamad, Ernesto, Murtaza, Narendar, Zaid, Florian, Diego, Anusha, Saber, Ana-Maria)

- Interaction Metaphor (Shiva, Venkatesh, Mohhamad)

- PM: Mohhamad, Ernesto

- PR (Shiva, Florian, Zaid)

- Testing (Kranthi, Saber, Dimitri, Murtaza, Narendar, Diego, Ana-Maria, Anusha

- User Studies (Shiva, Saber, Venkatesh, Narendar)

- 3D Modelling (Shiva, Murtaza, Kranthi, Saber, Mohhamad)

- Sound Engineer (Ernesto, Saber, Diego, Murtaza)

- IT Administrator (Kranthi, Diego, Mohhamad, Dimitri

- Register in Stud.IP

Grading Criteria

- Evaluation is at every sprint period